## Slide 1: RBC Digital Financial Wellness Platform
18-Month Implementation Plan
$10M Investment → $25M Revenue
Steering Committee Presentation

## Slide 2: Executive Summary
Strategic Investment: $10M over 18 months
Revenue Target: $25M incremental revenue
Customer Impact: 200,000+ active users within 6 months
Business Value: 20% increase in cross-sell conversion rates
Timeline: 3 phases over 18 months with controlled rollout
Risk Mitigation: Comprehensive contingency plans included

## Slide 3: Vision & Strategic Value
Transform customer financial wellness journey
Position RBC as leader in financial health
Leverage real RBC data for immediate customer value
Create natural cross-selling opportunities
Build trust through value-first approach
Generate sustainable competitive advantage

## Slide 4: 18-Month Implementation Roadmap
Phase 1 (Months 1-3): Requirements & Architecture
• Stakeholder workshops and alignment
• Technical foundation and compliance framework
Phase 2 (Months 4-15): Agile Development
• Real data integration and core features
• Customer co-creation and continuous testing
Phase 3 (Months 16-18): Controlled Launch
• Pilot with 1,000 → 25,000 → Full rollout

## Slide 5: Phase 1: Requirements & Architecture (Months 1-3)
Month 1: Stakeholder Working Sessions
• Business requirements with all 15+ teams
• Technical architecture design
Month 2: Validation & Compliance
• Customer advisory panel (25 members)
• Regulatory framework (PIPEDA, OSFI)
Month 3: Foundation Setup
• API design and security implementation
• 500 employee volunteer testing program

## Slide 6: Phase 2: Agile Development (Months 4-15)
Sprint Block 1 (M4-6): Core App & Real Data
• SSO integration, transaction analysis, budgeting
Sprint Block 2 (M7-9): Insights & Education
• Personalized insights, financial education, analytics
Sprint Block 3 (M10-12): Savings & Goals
• Gamification, automated savings, health score
Sprint Block 4 (M13-15): Support & Optimization
• AI chatbot, advanced features, pre-launch testing

## Slide 7: Phase 3: Controlled Launch (Months 16-18)
Month 16: Limited Pilot
• 1,000 customers → 5,000 customers
• Success criteria: 70% weekly active users
Month 17: Market Testing
• Expand to 25,000 customers
• Load testing and optimization
Month 18: Full Launch
• Rollout to entire customer base
• Integration roadmap for main RBC app

## Slide 8: Key Features & Revenue Generation
Real-Time Data Integration
• Instant value with existing RBC account data
Gamified Savings Challenges
• Natural introduction to RBC savings products
Financial Education Platform
• Contextual product recommendations
Goal-Based Planning
• Investment opportunity identification
Financial Health Score
• Personalized improvement paths

## Slide 9: Stakeholder Engagement Strategy
Executive Sponsors: Monthly steering committee
Business Units: Weekly sprint reviews
Customer Advisory Panel: Bi-weekly feedback
Compliance Team: Embedded in development
Employee Testing: 500 volunteer program
Branch Network: Change management support

## Slide 10: Risk Management & Mitigation
Technical Risks
• API backup methods, cloud scaling protocols
Business Risks
• Pivot criteria: <60% adoption triggers review
Timeline Risks
• 2-week buffers in each sprint block
Compliance Risks
• Embedded officers, continuous audits
Security Risks
• Penetration testing, incident response plan

## Slide 11: Financial Analysis & ROI
Investment Breakdown ($10M)
• 60% Personnel, 25% Technology, 10% External, 5% Buffer
Revenue Projections ($25M)
• $15M from increased deposits
• $7M from product cross-sell
• $3M from cost avoidance
Break-Even: Month 14
ROI: 2.5x return over 18 months

## Slide 12: Success Metrics & KPIs
Customer Metrics
• 200,000+ active users
• 65% monthly active rate
• 4.5+ app store rating
Business Metrics
• 20% increase in cross-sell conversion
• 15% increase in digital engagement
Operational Metrics
• 99.9% uptime, <2% defect rate
• 95% customer support satisfaction

## Slide 13: Live Demo - See It In Action
Desktop Application Demo
• https://nagarajiyer1991.github.io/digital-banking-transformation_RBC-Project/
Mobile Application Demo
• https://nagarajiyer1991.github.io/digital-banking-transformation_RBC-Project/mobile.html
Key Features to Demonstrate:
• Real-time account integration simulation
• Financial wellness dashboard
• Goals and savings tracking

## Slide 14: Immediate Next Steps
Upon Approval (48 hours):
• Form core project team
• Schedule stakeholder workshops
• Initiate technical architecture review
Week 1 Deliverables:
• Detailed project charter
• Stakeholder engagement calendar
• Customer advisory panel recruitment
Required from Steering Committee:
• Executive sponsor designation
• Budget authorization

## Slide 15: Investment Decision
The Opportunity:
• $10M investment → $25M revenue
• Market leadership in financial wellness
• Enhanced customer relationships
The Ask:
• Approval for $10M investment
• Executive sponsorship commitment
• Authorization to proceed with Phase 1
The Time is Now: Competitive window closing

## Slide 16: Appendix - Additional Resources
Detailed Documentation Available:
• Complete 18-month project plan
• Risk register with mitigation strategies
• Technical architecture specifications
• Compliance framework details
• Customer research findings
• Competitive analysis report
• Financial models and assumptions
Questions? Contact: Project Team